**Risk Management Plan**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| # | Description | Probability % | Impact  1= low  5 = high | Mitigation Strategy |
| 1 | Hardware and software used in this project get some technical issues | 40% | 5 | Backup the data to external storage and cloud storage. Always do routine saving. |
| 2 | Lack of understanding and experience in working on project | 40% | 5 | Do consultation with lecturer and learn from available resources |
| 3 | Lack of experience and time to develop website | 40% | 5 | Learn from available resources and practice. |
| 4 | Lack of communication with team member | 30% | 4 | Always try to contact team members and choose a communication platform that the team members can access |
| 5 | Can not follow the schedule | 40% | 5 | Set the time to work on the project and try to stick to a predetermined schedule to finish the project on time. |
| 6 | Website can not run according to the plan | 50% | 5 | Learn how to make the website to run according to the plan. |
| 7 | Website contain bug | 50% | 5 | Use checking tools to find and test the website. |